## Slide 1: On Shipping Contract Modeler Faster
Tamjid Rahman Approved by NG Leads

## Slide 2: Abstract
We can ship the new Contract Modeling experience (CM) decoupled from the rest of what we call “NG”. To do this, we’ll need to implement the new CM API interface in our production stack, which we would need to do for a shadow-launch anyway. This would enable launching the new experience first, sometime in the next couple quarters.

## Slide 3: Headlines and Supporting Facts

## Slide 4: The “NG” data pipelines can only ship in 2026.
The CM is artificially coupled to this data migration.
Our data pipeline migration to the architecture known as “NG” will not land by the 2025 program year.
We are assuming data disparity between the new and old pipelines will exceed 1% - this amount of disruption would have to be timed with the 2026 program year

## Slide 5: Contract modeling deployment is coupled to the data pipeline migration.
To test the new API, we will need to “translate” old results to new results.This can be implemented on the production side.We have to build the same interface in the Kotlin API and in the production API for testing.
Megan, Jill, Tamjid all think we need to fully regression test the new CM API before launching to production. so we would need to do this for testing anyway.

## Slide 6: The UI/UX of the contract modeler is delightful and can ship independently
Our partners at BSC are excited about the new CM application, and even want to help us test it out earlier. Albeit, part of that UX is faster program engine calculations enabled by PDK.
Unlike other screens of VP, a UI/UX change in the contract modeler does not need to wait for a new program year. Our PM, Designer, and UI TL meet weekly with our customers.

## Slide 7: Proposal

## Slide 8: Proposal
ProdApps implements the new API format in production. ~ 2 weeks DRI: Tamjid Rahman=> Jim McGaw/Oscar Bezi
Anmol + ProdApps enables the new CM UI to hit the production API, and flip to the new API once it’s ready. ~a day? DRI: Anmol Bajaj/Oscar Bezi
Ship early access. Continue UX iteration. Turn off the old contract modeler. ~ 1 quarter. DRI: Hugo GonzalezTamjid Rahman

## Slide 9: RCA/What Changed

## Slide 10: RCA
Raw to Core is taking more time than I anticipated, and we’ve decided CDM V+V won’t be ready by the program year cutover.
HZN, Elevance are not currently interested in Contract Modeling. Need to check on Centene.

## Slide 11: What Changed
PDK is not yet set to build many new programs quickly.
We’ve deprioritized a program-definition driven UX. This is blocked on CDM/our understanding of programs being more stable. (others call this “generalized CM”)

## Slide 12: Things to Consider in the Future

## Slide 13: Future Considerations
Shadow-launch PDK-powered-PCHybrid to production by implementing wrappers around the production datasets. By Q4, implement PCH-LS in PDK using ProdApps resources, instead of in the production materialization code.